Cowichan Watershed Health and Chinook Initiative DRAFT for review, March 27th 2017

# TABLE OF CONTENTS

TABLE OF CONTENTS	1

THE COWICHAN	1

VISION OF THE COWICHAN WATERSHED	2

WATERSHED HEALTH GOALS	3

FRAMEWORK FOR ASSESSING WATERSHED HEALTH	5

CHINOOK AS A KEY INDICATOR	7

STATUS OF COWICHAN RIVER CHINOOK	9

STATUS OF WATERSHED HEALTH	12

CRITICAL LIMITING FACTORS	17

FORMULATING AN ACTION PLAN FOR REBUILDING COWICHAN CHINOOK	23

Watershed Habitat Health Actions	24

Fisheries Management Actions	29

Hatchery Supplementation Actions	29

Research and Monitoring Actions	31

Education and Outreach Actions	32

IMPLEMENTATION	33

# THE COWICHAN

The Cowichan Watershed drains an area of approximately 939 km2 and flows 47km from its headwaters at Cowichan Lake, among the peaks of the Vancouver Island Ranges, through forests and fields to the estuary at Cowichan Bay.  Abounding with diversity, the Cowichan River was designated in 1996 as a BC Heritage River and as a Canadian Heritage River in 2003.

The Cowichan River supports a rich variety of biological values that are characteristic of southeastern Vancouver Island.  It is considered one of the most valuable and productive salmon and trout streams on Vancouver Island, supporting a host of native fish species including chinook, which are the special focus for this report.

The Cowichan River watershed also provides habitat for an array of wildlife species native to Vancouver Island. Black-tailed deer, black bear and cougar are relatively common, while Roosevelt elk and wolf are more rarely seen.  Many small mammals ranging from otter to shrews, beaver, marten, mink, weasel, raccoon, red squirrel, bats, shrews and voles.  The valley has over 200 species of birds, including osprey, bald eagles, ravens, hawks, owls and ducks. The Cowichan Estuary provides important winter habitat for thousands of waterfowl and is crucial habitat for juvenile salmonids and many other marine fish and invertebrates.

# VISION OF THE COWICHAN WATERSHED

VISION OF A HEALTHY WATERSHED

A healthy and biologically rich Cowichan Watershed reflecting the wisdom, stewardship and vision of its informed citizens, organizations and community institutions working closely together (CSRT, ToR 2014)

For a forward looking view of the watershed see the link to 2020 Watershed Vision from the Eye of an Eagle.

Water is integral in every component of our lives and is central to our societal, cultural and spiritual needs. Healthy watersheds have become a focus of many communities as they embrace policies and plans that reflect a new relationship to water that ensures ecosystem health and a reliable and safe water supply for human use including a thriving economy. Watersheds also span the human construct of boundaries that are established by local governments and cities. Working together to ensure healthy watersheds has become the focus of government agencies and citizens alike. The Cowichan has many of the key ‘winning conditions for success’ (see here).

In the Cowichan Valley, First Nations, federal, provincial and local governments, local interest groups, and residents, in collaboration, have together agreed to a common vision and have committed to restore the Cowichan River watershed and facilitate the recovery of its fisheries (see visioning document for a list of vision statements). Cowichan Tribes and Fisheries and Oceans Canada have partnered in the development of this initiative aimed at watershed health and chinook in the Cowichan, with the opportunity to implement the Federal Wild Salmon Policy framework and goals and Cowichan Tribes Indigenous governance at a local level. The objective is to foster a “made in Cowichan” solution.  Other partners, such as the Cowichan Valley Regional District (CVRD), the Cowichan Watershed Board (CWB) and the Cowichan Stewardship Roundtable have been key players in the inception and implementation of this Initiative.

Through this initiative we will collectively help manage local water resources and biological communities which depend on the water. We will empower the citizens of Quw’utsun’ - the Cowichan Valley - to work together in the restoration of the river, the chinook, and achieving their shared vision for watershed health.

“Every year the Quw’utsun’ people were assured great riches as the spawning salmon returned to the Cowichan, Koksilah, and other rivers and streams.  Our Elders carefully managed the harvest and sharing of fish through the use of fish weirs, a gift from the First Ancestor Syalutsa.  The weirs ensured abundant food for our people to eat, while allowing enough fish to reach the spawning beds to ensure future returns.  Other resources were equally managed with an eye to future abundance. The watershed was healthy and sustained us.”

Chief William Seymour

Royal BC Museum Archives

WATERSHED HEALTH GOALS

Healthy watershed ecosystems contribute directly and indirectly to our human well-being, our survival, and our quality of life.  They also contribute socio-cultural, societal and environmental benefits. Both natural landscape and human activities create pressures affecting watershed health.

Values

Supporting

Provisioning

Regulating

Cultural

Indicators

Supply

Delivery

Contribution to well-being

Economic Value

How do you value ecosystem services?

The people of the Cowichan Valley see, use and experience the Cowichan River in many ways. The watershed and the water in it is one of our most valuable assets.  It’s intrinsic value cannot be quantified, however, providing estimates of the annual contribution of ecosystem services supporting the quality of life in the Cowichan provides reasons for decision-makers to protect and conserve those values.  Defining ecosystem services and choosing indicators is still under development.

We provide 4 watershed goals, reflecting the 4 attributes of watershed health: hydrology, physical habitat, biological communities, and water quality.  The following goals will shape how we describe, plan, manage and monitor our efforts toward achieving the vision of watershed health.    Proposed g

“Conservation is not a trade-off between the economy and the environment. It is a trade-off between short and long term.”  Dr. Carl Safina

oals for each of the attributes of a healthy watershed are presented below.

# FRAMEWORK FOR ASSESSING WATERSHED HEALTH

STATE OF THE ENVIRONMENT REPORT (CVRD, 2010)

The State of the Environment Report (SOE) reviewed the status of a variety of environmental indicators and issues that track the health of the environment within the Regional District, with Salmon being one of the key indicators.

The Report indicates that the natural landscape has been dramatically altered, with over 75% of the land-base having some human alteration.  As a result many native species and ecosystems are at-risk as regional climate shifts and other species are introduced. Water quality and quantity remain a concern, while the region’s air quality is often suspected of inducing high hospital admission rates.  These shifts in climatic factors are thought to be causing increased frequency of drought and flood events on Southern Vancouver Island.

The Watershed Health and Chinook Initiative builds on the SOE, focusing in on chinook salmon as a key indicator of watershed – ecosystem health.

Healthy watersheds and the factors affecting their health have been described in many watershed-planning processes (Portland, 2005; NOAA, 2009; Conservation Ontario, 2003).  Many of these processes use general state indicators, such as forest cover, surface water and ground water to describe watershed health. In this report we use a more local-scale model, borrowing heavily from the Portland Watershed Management Plan (2005) to provide a framework and scientific foundation. Four general areas of interest (hydrology, physical habitat, water quality and biological communities) are proposed as focal attributes to manage for in the Cowichan Watershed. For each attribute a series of state indicators are proposed (Figure 1).

The pressures and state indicators are reviewed in terms of their impact on salmon productivity in the Cowichan. This was done by understanding the how watershed pressures (or threats) affect watershed health and salmon production, quantifying the current status of chinook stocks using an expanded version of the Wild Salmon Policy Conservation Unit (CU) stock status methodology, identifying the critical habitat and critical limiting factors to production using quantitative field data (if available) and an iterative qualitative expert process called a Risk Assessment Procedure  (Pearsall et al, in progress)). Action plans were then developed to address critical limiting factors to production of chinook. Governments and stakeholders are working to develop integrated strategic plans and explore governance models for watershed management.

Definitions…

Watershed Pressures – often referred to as threats, describe the natural processes and human activities that impact, stress or pose a threat to environmental quality and watershed health.

Watershed Attributes – are broad overall categories that can be used to describe the state of the environment, the quality and quantity of natural resources, and the state of human and ecological health.

Watershed State Indicators – are the detailed indices that can be used to quantify watershed health, chosen by considering biological, chemical and physical variables and ecological function.

Figure 1: Framework for Watershed Health (adapted from Portland, 2005)

# CHINOOK AS A KEY INDICATOR

Chinook facts…

Chinook salmon are generally the biggest of the Pacific Salmon species.

The life history of each salmon species is specialized to sustain the stock.   Chinook home well to their rivers of origin, but distribute returns across several years to reduce risk to the genetic diversity of the population.   For Cowichan chinook 10% return as age 2 ‘jacks’, 40% as age 3, and 50% as age 4.

A 4 year old female will lay 3700 eggs in a gravel nest (called a redd) built in very specific depths and water velocity.

Cowichan fall run chinook salmon are ‘ocean type’, meaning they go to the ocean in the spring-summer following spawning.  Before migrating to the ocean, juvenile chinook may rear in freshwater from only a few days to several months.

Salmon are highly sensitive to all attributes of watershed health (hydrology, habitat, water quality and biological communities). Consequently, salmon are considered a key indicator species; their presence or absence is central to many other physical, chemical and biological processes in an ecosystem (Portland 2005,LGL, 2005; CVRD, 2010).

Chinook are present in the Cowichan River almost the whole year as either spring or fall returning adults, eggs, alevin, fry or smolts. They are distributed throughout the entire watershed, including Cowichan Lake and the upper tributaries. Chinook productivity is sensitive to changes in their critical habitat, such as water quality and quantity, gravel substrate mobility and aggradation, cover to limit predation, and food.  Consequently, the watershed goals for hydrology, physical habitat, water quality and biological communities will affect chinook productivity.

For decades, good ocean conditions resulted in highly productive salmon stocks, sustaining large fisheries and escapements, and providing considerable economic and cultural value.  The state of the freshwater ecosystem didn’t seem to matter.  But when ocean conditions off BC became unfavourable to salmon survival in the early to mid 1990s, stocks such as Cowichan chinook declined, often precipitously.   As a result the survival and growth of salmon in freshwater became more important.   This importance has intensified with the negative effects of climate change on freshwater ecosystems.

At a high scale, chinook salmon productivity (adult recruits to the fishery produced by each spawner) and spawner abundance can be used as key indicators for watershed health.   In addition, distribution, size, and density of chinook fry may also be useful indicators.

Cowichan chinook are a good choice for a key ecosystem indicator as the information we have available can be considered ‘data rich’.  A total of 600,000 hatchery fry are adipose fin clipped, coded-wire-tagged, and released for assessment purposes.   Spawners are monitored annually using an enumeration fence spanning the lower Cowichan River.   Several hundred spawners are sampled annually for biological characteristics.   Periodically, chinook fry are also monitored.  Additional work such as habitat utilization has been conducted.   Spring run chinook and chum salmon are now being assessed using sonar.   Genetic sampling of chinook from throughout the watershed is providing understanding of population structure.   Surveys and sampling in the estuary and near-shore marine environment are informing understanding of early marine life history.

# STATUS OF COWICHAN RIVER CHINOOK

The federal Wild Salmon Policy outlines framework for assessing status (Figure 3), using such metrics as abundance, trends, distribution within the available habitat, productivity, and genetic diversity.

Figure 3: Wild Salmon Policy framework establishes status in Red, Amber and Green zones, and provides guidance on the extent of management intervention to protect, restore, and enhance salmon and their habitat.

Since 2005, the DFO Cowichan River fall run chinook target abundance has been 6500 adult natural spawners.   This number of spawners is a biological statistic based on stock and recruit analysis which on average should achieve maximum sustained yield (Smsy).   The target remains in place today for fishery management purposes.  Other targets have been proposed.   Cowichan Tribes (LGL 2005) maintain a target of 8000- 12,000 adult natural fall run chinook spawners based on habitat capacity and productivity should be our goal.

The Wild Salmon Policy (WSP) outlines lower and higher biological benchmarks to guide the extent of human intervention to protect, restore, and enhance salmon and the habitat they require.  In data rich cases, such as Cowichan Chinook, the higher benchmark is normally identified as 80% of Smsy or 5200 chinook.   The suggested lower benchmark is [1000], a level of natural spawners which can rebuild to the higher benchmark within one generation in the absence of fishing.

Current Status:  Based on the spawner abundance nearing the DFO target the current status of Cowichan Fall chinook is amber/green.

Amber /

Green

The current status and trend is positive.   However, significant risk factors remain which could decrease watershed health and Cowichan chinook productivity.  Actions aimed at resolving these factors will help in sustaining a productive Cowichan chinook population and a healthier watershed.

Background

Status assessment requires understanding of historic abundance and trends.   Through the mid 1990s relatively high productivity kept Cowichan chinook near the target level until the year 2000.  During this period Cowichan chinook were a key component of the Strait of Georgia recreational fishery and Cowichan Tribes fishery, over 80% of the chinook were caught in fisheries.  But declining habitat and marine productivity in the mid 1990s, along with continued high fishery harvests, resulted in a rapid drop in Cowichan chinook spawner abundance.  The low level of Cowichan spawner 2009 resulted in a community request for emergency listing under SARA and a high level of management intervention and rebuilding effort.   While emergency listing was not successful, a high level of effort towards rebuilding spawner abundance was initiated.  Since the low in 2009, there has been an increasing trend in abundance of Cowichan chinook, achieving the DFO target for the first time in a long while in 2016 (Figure 4a).  The rebuilding efforts coincided with, and could be the primary causative factor for, a significant increase in productivity of this stock (Figure 4b).  In addition to natural spawning, up to 600 chinook are taken each year for hatchery brood stock.

Figure 4a: Trend in Cowichan River chinook spawners from 1988-2016

Figure 4b: Trend in Cowichan River chinook productivity, by brood year.   Cowichan chinook mature 3 to 4 years after the brood year.   Therefore low productivity in 1995 should have been evident in returns in 1998 and 1999.    Productivity is defined as the number of adult chinook produced (also called Recruits) by each Spawner, or R/S.

# STATUS OF WATERSHED HEALTH

Summary Status Red

In 2013, the DFO habitat report card for the Cowichan /Koksilah Conservation Unit assigned the cumulative watershed risk score as High Risk (or RED) based on high level state indicators such as road development, stream crossing density, forest disturbance, land cover alteration, mining, urban development, agriculture, riparian disturbance, water allocation, and waste water discharge.

In this initiative we deepen our understanding of the pressures (or threats and risks) that affect watershed health by assessing available state indicators, and assess how critical habitat for Cowichan chinook is affecting stock productivity.   The results are summarized and categorized to each of the four attributes/goals of watershed health (Figure 1). State Indicator Status information can be found here.

This will help us achieve our collective vision of a healthy and biologically rich Cowichan Watershed.   An interim status has been assigned for each of the Watershed Health Attributes.

Summary Status Red

Low flows in the late spring, summer, and fall negatively affect biological communities within the Cowichan.  Specifically for chinook this limits access and increases predation impacts.

Hydrology Goal– Move toward normative* flow conditions to protect and improve watershed and stream health, channel functions, and public health and safety.

Water management is steadily becoming an issue of increasing importance due to the anticipated effects of drier summers and early fall as a result of climate change, coupled with the increasing demand for water to satisfy forecasted population growth.

In the Cowichan Valley, given current trends, the population is predicted to increase by 27% over the next 25 years (Westland, 2005).  Currently, human water withdrawals greatly exceed inflows from precipitation or snow-melt during the period of summer low flow. This increases the risk that there is insufficient water storage to sustain fisheries values, ecological values, recreational opportunities and flows required for dilution of effluents in the lower river (Nelitz, 2007). Projected water demands for the fall of 2031, (assuming low precipitation flow scenario) will be 4 times greater than the amount of water currently flowing into the system (Westland, 2007).

Summary Status Amber

Side-channel connectivity, lower river riparian and estuary habitat has been degraded or lost, limiting biological community health; specifically juvenile salmon rearing.   Adult chinook migration is impeded by lack of refuge areas in the lower river.

Physical Habitat Goal– Protect, enhance and restore aquatic and terrestrial habitat conditions to support key ecological functions and improved productivity, diversity, capacity and distribution of native fish and wildlife populations and biological communities.

Various studies have been conducted throughout the years with more recent one’s focusing on habitat changes related to flow conditions. Cowichan Tribes has applied for funding from DFO to conduct a critical habitat inventory in 2016-2018.  This inventory will define critical habitat and provide a basis for protection, further restoration and enhancement.

Floodplain quality and connectivity - The Integrated Flood Management Plan (NHC 2010) provides an overview of the floodplain quality and connectivity in the lower Cowichan and Koksilah River delta.  Significant impacts to the floodplain have occurred with the development of the lower river floodplain for agriculture, commercial and residential areas. Access has been restored to a number of large side channels through a project undertaken by Cowichan Tribes and DFO in the early 2000’s and other partners during dike remediation works in 2012-2016.

Stream Connectivity - Connectivity issues between the main-stem Cowichan River and its tributaries and side channels occurs as flows are lowered in the late spring (BCCF, 2006).  As flows drop side-channels and tributaries start to loose connectivity.  Most are completely disconnected at recent flows experienced in May and June of 2016 where flows were 4.5cms in an attempt to conserve water for continual flow through August.

Riparian - Riparian areas, especially those wetted during higher flows, are critically important to rearing Chinook fry (BCCF, 2015). The riparian edge habitat along the Cowichan River remains relatively intact for the majority of the upper and mid- river.  Recent studies have inventoried areas in the lower river that have been damaged due to increased human development and diking and restoration opportunities have been suggested (Figure 2, LGL, 2005, BCCF, 2016).  A full review of riparian critical habitat for Chinook is expected in 2017 through a critical habitat project being undertaken by Cowichan Tribes.

GAP: The Cowichan River and Cowichan Lake fish habitats have not been specifically mapped in their entirety.

Summary Status Amber

Extreme summer temperatures in the Cowichan River cause thermal stress for fish and limit chinook migration.

Water Quality Goal- Protect and improve surface water and groundwater quality to protect public health and support native fish and wildlife populations and biological communities.

In the late 1980’s the Ministry of Environment established water quality objectives for the Cowichan and Koksilah Rivers including specific thresholds for various water quality parameters (McKean, 1989). In recent years, water quality objectives have been generally obtained in the Cowichan River (Obee and Epps, 2011 and 2015) however, high summer temperatures coupled with low flows over the past three consecutive summers have been concerns for salmonids and high fecal coliform levels have been recorded in the Koksilah River system.

Temperature and Dissolved Oxygen- The temperature of a stream can affect all life stages of salmonids.  High water temperatures can delay upstream migration of adults and cause increased use of thermal refuge areas. It can also lead to physiological stresses including reduced reproductive success and increased susceptibility to disease, parasites and pollution (Smith, 2015).

Dissolved oxygen (DO) in water is directly related to temperature where DO levels decrease as temperature increases.  Migrating fish need at least 80% saturation with temporary levels no lower than 5.0mg/L (Reiser and Bjorn 1979).

Obee (2011) established Ministry of Environment water quality objectives for the Cowichan and Koksilah Rivers setting minimum requirements for eyed or hatched fish at 11.2 mg/L from October to May and for alevins or juvenile fish at 8.0mg/L from June through September.  DO levels fell below the MOE recommended guidelines in the Cowichan River on several occasions between 2001 and 2009 although since 2010 levels have exceeded the objectives (Smith, 2015).

Figure 2: Map showing riparian condition in Cowichan River area (LGL, 2005).

Biological Communities – Protect, enhance, manage and restore native aquatic and terrestrial species and biological communities to improve and maintain biodiversity in Cowichan watersheds.

Summary Status Red

Predation impacts appear to be a very high limiting factor for both adult and juvenile Cowichan Chinook.

The Cowichan basin supports a diverse range of high value ecological features and communities that include rare and sensitive aquatic and terrestrial ecosystems, important fish communities and ecologically significant habitat features. However, species equilibriums have been impacted by development and invasive or introduced species.

Species Interactions  - Current research by the UBC Marine Mammal Unit is focused on the role of salmon in pinniped diets.  In the Cowichan, pinniped predation on chinook salmon is hypothesized to be a major contribution to mortality of juveniles entering the estuary as smolts and returning adults holding in the estuary and Cowichan Bay when low flows and/or high river water temperatures prevent migration upstream. Cowichan Tribes is currently undertaking a project to provide relative estimates of predation of Chinook by pinnipeds and it’s significance.

Invasive and Exotic Species - The CVRD’s State of Environment Report uses invasive species as one of the indicators of the health of the environment in the CVRD (CVRD, 2010).  This report identified that there are at least 30 invasive plants within the CVRD region.

Other introduced, invasive or exotic species such as pumpkin seed sunfish are found in the Cowichan and Koksilah Rivers.  Invasive species can impact habitat for Chinook, compete for resources or are salmonid predators.  Bohemian and Japanese Knotweed are of particular interest with respect to changes in riparian habitats caused by this highly invasive plant species.  Introduced Brown Trout in the Cowichan River are known to predate on salmonids although impacts of this predation have not been fully quantified. Recent studies suggest a high loss of downstream migrating chinook.   Additional work to determine impacts of Brown Trout predation are on-going by Cowichan Tribes and DFO.

Shoreline Ecosystems - Shoreline ecosystems, such as those developed in the Cowichan River estuary and adjacent shoreline, play an important role in the production of Pacific herring, surf smelt and Pacific sand lance.  These fish school in large numbers to spawn in intertidal or shallow water habitat in the Cowichan River estuary. These species provide a critical middle link in the salmonid food web, feeding on zooplankton and providing a food source for secondary predators including juvenile and adult salmon, lingcod, rockfish, birds and marine mammals (de Graaf 2010).  Sandlance and surf smelt make up 10-50% of the diet of chinook and >50% of the diet of coho (Penttila 2005).

# CRITICAL LIMITING FACTORS

This section identifies specific factors which are negatively affecting the status of chinook salmon and the watershed health.   These factors were identified in

COWICHAN RIVER HYDROLOGY AND CRITICAL LIMITING FACTORS

Many of the factors limiting Cowichan chinook production are related to or exacerbated by low flows in the Cowichan River. Timing of adequate flows and supportive water temperature are key to support fall chinook migration up-stream from the estuary.  Spring-run chinook are more acutely challenged by these issues, as they attempt to migrate up in very low flows and in near lethal water temperatures.  In recent years, chinook have been delayed by long summer drought conditions lasting well into the fall, and lake levels to drive pulse flows have not been available to help migrating chinook get up the river.

2013 using a Risk Assessment for Salmon Methodology (RAMS); a systematic tool developed within DFO to prioritize known habitat and ecosystem based factors limiting chinook productive capacity (Pearsall et al 2014, in progress).  RAMS uses existing quantitative information coupled with expert knowledge, including Local and Traditional Ecological Knowledge, to assess identified risk factors.  The RAMS prioritizes the identified risks now and in the future under various climate change scenarios.  The primary function of the risk assessment is to describe the relationship between different environmental attributes and measures of biological performance.

More details on this methodology can be found in the Cowichan Risk Assessment Backgrounder (Jan 2016).

The risk assessment process (RAMS) used a variety of models to evaluate various limiting factors.   A very simple model of the chinook life history is described to provide insight into how compounding mortalities during various life history stages all contributed to the decline during the period 1995-2006.   The major mortalities were i) prespawn mortalities during migration into and up the river estimated at 20%, ii) egg to smolt mortalities, iii) estuarine and ocean natural mortality estimated at 99% from hatchery CWT, and iv) fishery related mortality estimated at 70% from hatchery CWT.  The factors potentially associated with each of these mortality rates were reviewed and ranked during the RAMS process based on expert opinion of the likely change to the mortality rate in this simple model.

|  |  | Declining 1995-2006 |  |  | Rebuilding 2009- |  |
| --- | --- | --- | --- | --- | --- | --- |
| Ecosystem Unit | Life Stage | Chinook | Mortality |  | Chinook | Mortality |
| Estuary to upper river | Migrating adults | 3,000 | 20% |  | 3,000 | 20% |
| upper river - uplands | Spawners | 2,400 |  |  | 2,400 |  |
| upper river - uplands | Eggs laid | 4,440,000 | 90.0% |  | 4,440,000 | 85.0% |
| lower river to estuary | Smolts out | 444,000 |  |  | 666,000 |  |
| Estuary to Ocean | Adults produced | 4,440 | 99.0% |  | 13,320 | 98.0% |
| Ocean | Caught in ocean | 3,108 | 70% |  | 7,992 | 60% |
| Estuary to upper river | Return to river | 1,332 |  |  | 5,328 |  |
|  | Rate of change | -56% |  |  | 78% |  |
|  | Recruits/spawner | 0.56 |  |  | 2.22 |  |

Figure 5. Typical mortality during each life-history stage for Cowichan chinook in a declining phase from 1995-2006 and in a rebuilding phase from 2009 onwards.   The rebuilding phase results from a combination of reduced freshwater mortality, slightly reduced early ocean mortality, and reduced fishery mortality.

With 99% ocean mortality the task seemed fruitless.  But with community agreement on the risks, coordinated actions began.  Some of the major risks in the river were addressed, such as the remediation of Stoltz Bluff.   The regional district ensured that dyke remediation to salmon into account by improving the amount of, and access to, off-channel rearing habitat in the lower river, which improved egg to fry survival as well as food and habitat availability.  These efforts contributed to more and healthier smolts leaving the river, which along with somewhat improved marine conditions, reduced marine mortality.   At the same time DFO reduced the ocean harvest to 60% with changes in the recreational and WCVI commercial troll fisheries.   The results were evident (see the changes in mortality rates in Figure 5 and the bottom line of the return to the river).   The period since 2009 represents a rebuilding phase for Cowichan chinook returns where the abundance and productivity increased.

- Ranking of watershed risks – critical limiting factors

The following Table 1 outlines very high and high risks (critical limiting factors) to Cowichan chinook productivity which were identified in 2013 and updated in 2016.   Actions on some risks are underway or completed, others remain unchanged.   In addition, the risk assessment process identified significant knowledge gaps.    Actions to address risks and knowledge gaps are presented in a later section.    A full detailed list of the very high, high, moderate and low critical limiting factors, as well as knowledge gaps, can be found in the Summary of Cowichan Risk Assessment Workshop Jan 29th, 2016.

Very High Risk Factors

- Hydrology and Biological Communities. Effects Adults: Low water in late summer and early fall is preventing or delaying adult chinook migration through the lower river, making them extremely vulnerable to seal predation in the estuary and lower river.  (LF 1)

- Physical Habitat. Effects Fry -smolt: Lack of high quality rearing habitat ie natural instream complexity (deep >1m holding pools, functional LWD, boulder cover, riparian cover) in mainstem and side channels (LF25)

- Physical Habitat. Effects Egg-smolt: There is a significant lack of off-channel habitat in the lower river, mainly due to loss of access to historical tributary and off channel habitat.  (LF23)

- Physical Habitat: Effects Egg-smolt: There is a lack of good quality estuarine and near-shore habitat, whether through loss of the habitat or loss of access.  The estuary and the lower river are linked; chinook salmon likely move between the two several times.   The lack of connectivity between the north and south side of the estuary, due to development and road building was specifically identified as an issue. (LF31).

- Biological Communities. Effects Fry - smolt:  Predation of eggs, alevins, fry, smolts in the middle and upper reaches of the river by predators such as birds (e.g. merganser), fish (e.g. brown trout), and to a lesser extent mammals (e.g. bears).  (LF18)

Table 1: Cowichan Chinook Very High and High Risks (Critical Limiting Factors) to chinook productivity in the Cowichan watershed (updated 2016)

High Risk Factors

- Hydrology and Physical Habitat: Effects Adults: Under low flow conditions, aggradation creates a migration barrier in the lower Cowichan mainstem during summer and early fall period. (LF 4)

- Hydrology: Effects Adults: Under low flow conditions upstream migration of adults through the lower and middle reaches of the river is being impeded.   Spawners may not reach the spawning grounds or are subjected to stress (e.g. high water temperature) which impact spawning capacity.   (LF2)

- Physical Habitat: Effects Adults:  Loss of safe migration route through the lower mainstem Cowichan River due to channelization, loss of habitat complexity and instream cover features (LF3)

- Adults: Lack of good quality pool refuge habitat in lower reaches. (LF8b)

Climate change will affect both freshwater and marine environments with the ongoing gradual increase in surface air, freshwater and sea surface temperatures.  The future implications of climate change on various life stages of salmon was assessed in the RAMS.  The future implications were broad.  From climate change affecting bioenergetics as well as creating low flow barriers or reduced spawning habitat availability during migration and spawning (Hyatt 2013).  As well, an increase in water temperature could result an increased rate of incubation and an earlier emergence timing that could potentially affect alevin and fry survival.  Marine physical and biological oceanographic conditions, including timing of phytoplankton blooms and subsequent secondary production affect the growth and survival during the initial marine residency period.

In addition to freshwater risks, risks during ocean residency are being assessed, as are risks related to fisheries and hatchery practices.  These are identified below.

- Marine risks / smolt to adult survival rate

Chinook salmon spend much of their lives in the marine environment where exposure to many different factors limit survival.  While these factors occur throughout the marine residency period, mortality in the first few months of ocean entry is considered to be the primary determinant of return strength for any year class (Peterman 1987; Beamish and Mahnken 2001).  Duffy and Beauchamp (2009) attribute recent declines in survival of Puget Sound Chinook salmon to reduced quality of feeding and growing conditions in the early marine residency.  High risk factors include predation, lack of productive estuarine habitat, and lack of nearshore complex habitats such as kelp forests in the nearshore marine areas in the waters near Cowichan Bay.

Background on marine survival

Prior to 1990 the average survival to age 2 was approximately 5%.   A precipitous decline occurred for all East Coast Vancouver Island (ECVI) chinook in the early 1990s to 1% and less and continued through 2006.  In about 2009 brood year (fish that went to the ocean in 2010) there was a marked increase in the survival of Cowichan chinook; from about 0.5% survival to as high as 2%.

Figure 6: Percent of Cowichan hatchery smolts surviving to age 2, based on CWT recoveries.   Note the hatchery production from the 2004 brood year was lost in a winter snow storm.  The most recent drop in survival in 2012 and 2013 is likely due to incomplete data.   Only data through 2015 returns were available for this analysis.

Note that recent work on the Cowichan, using PIT tags, provided additional insight into sources of mortality during the egg to smolt life history stage, and specifically during the migration downstream from the site hatchery fry are released in the upper river.  During years of low spring flows upwards of 90% of the hatchery release did not arrive at the lower river.  This freshwater mortality factor is part of the estimate of survival for release to age 2 pre-fishery recruits shown in Figure 6.

- Fisheries Risks

As a stock of concern, actions were taken to reduce fishery related mortality of Cowichan chinook, from levels over 80% prior to the decline of the early 1990s to about 60%.  Actions such as elimination of the inside troll fishery for chinook, non-retention in net fisheries directed at other species, change in size limit in the Strait of Georgia, and declining effort all contributed to lowered fishing related mortality (exploitation) of most inside chinook stocks.   However, fishing mortality of Cowichan chinook did not decrease as much as other stocks.  Estimated total fishing mortality, including reported catch plus release mortalities, from Coded Wire Tag recoveries is presented in Figure 7.   Cowichan chinook remain among the most heavily exploited chinook stocks.

Figure 7: Total Fishing Mortality or Exploitation Rate by catch year of various Strait of Georgia chinook stocks.  Cowichan has had the highest rate among Strait of Georgia chinook stocks.

The recent 6 year average fishing mortality (exploitation) rate is in the order of 60% from all fisheries.  That 60% is distributed among fisheries shown in Figure 8.   The Strait of Georgia sport fishery (GST sport) accounts for about half of the total exploitation of Cowichan chinook.

Acceptable levels of exploitation depend on the productivity of the stock, which can be defined as the average number of adult recruits produced by each spawner.   Based on average productivity across all years the optimum exploitation rate would be in the order of 70%.

Figure 8: Distribution of Exploitation on Cowichan Chinook based on CWT recoveries.

However, as experienced from 1995-2006, during a period of low productivity, the 70% exploitation rate contributed significantly to the rate of decline.  If we assume productivity was half of the long-term average then exploitation should have been reduced to a level in the order of 45% to sustain the stock levels.  These benchmarks bound the required discussion on the appropriate exploitation rate relative to status of the return and observed productivity trends.    Natural mortality estimates, in relation to marine productivity, are also currently under review (SBC Chinook SPI 2016 Draft).

- Hatchery Supplementation Risks

Hatcheries provide benefit and create risk.  The objective of the Cowichan hatchery is to support sustainability and conservation of the Cowichan chinook return, to improve freshwater survival and mitigate other risks such as fisheries.

Hatcheries may also create risks such as potential to negatively impact natural production through competition for food and habitat, disease transfer, genetic introgression, etc.   Some concerns exist that hatchery production is causing lower natural recruitment.   DFO and other partners are reviewing these concerns in more detail.   As a precaution DFO has reduced hatchery production to 700,000 fry from the original objective of over 3 million fry.  Other actions to address hatchery risks are outlined later in the action planning section of this report.

The question arises as to the degree to which hatchery production numerically benefits the river spawners.   Over the period of operation of the hatchery, 80% (18/24 years) of the returns were equal to or more than the numbers taken for brood stock.   On average hatchery returns are about 46% greater than the broodstock taken.

# FORMULATING AN ACTION PLAN FOR REBUILDING COWICHAN CHINOOK

Cowichan Chinook Vision

The Vision Statement for Cowichan Chinook is derived from the Federal Wild Salmon Policy goal:  A healthy, spatially diverse return, in timing and distribution, of spring-summer and fall timed chinook adults to the spawning grounds, with enough to support vibrant Cowichan Tribes and other fisheries.

The current target for Cowichan fall chinook is 6,500 natural spawners.  An escapement target  for spring run chinook has not been set.

The Cowichan Watershed Health and Chinook Initiative is the foundation for a collective and integrated watershed management effort using chinook abundance as a keystone ecosystem health indicator.  Healthy chinook stocks should mean robust fish stocks of all types and a generally healthy watershed.

In order to sustain high chinook productivity, efforts in watershed management, research and monitoring, and education and public outreach will be required.  DFO will need to ensure fisheries and hatchery supplementations are also managed appropriately.

Each of the key watershed health attributes establishes and describes goals aimed at achieving watershed health and thereby increases the likelihood of more robust chinook populations in the Cowichan River system over time.  This means addressing key risk factors.   If successful we will be sustaining returns numbers at or above target levels, ensuring environmental and habitat conditions which will maximize spawning success and egg incubation in the river, creating healthy and robust smolts entering the estuary, and providing increased probability of these smolts surviving challenges they will face in the ocean.

The following actions are proposed for each Critical Limiting Factor under the umbrella of the appropriate watershed health goal.   These actions are proposed as a starting point for discussion and action planning, details, options, evaluations will be developed through working groups.   These are summaries only, details can be found on the web at here.   Governance regarding implementation and monitoring also follow below.

The proposed actions are prioritized based on:

- benefit to watershed health goals and/or mitigation of chinook critical limiting factors;

- available resources and funding; and

- available champion to lead the action.

## Watershed Habitat Health Actions

Actions to improve watershed and habitat health may result from legislated and regulatory authorities as well as policies, plans, and programs undertaken by federal, provincial, First Nations, and local governments.   The mere existence (along with successful implementation and enforcement) of plans which take into account key watershed goals and key indicators, can in themselves be an indicator of watershed health and sustainability.  These plans may support the protection, enhancement, or restoration of watershed attributes.  Some examples are provided below.

- Fisheries Act and resulting regulations

- Forest and Range Practices Act  and resulting regulations

- Riparian Areas Protection Act and resulting regulations

- Federal Wild Salmon Policy and other policies

- Sustainable Forest Management Plans

- Cowichan Valley Official Community Plan

- Cowichan Water management plan

- Cowichan Sediment management plan

- Cowichan Land-use and infrastructure plans

- Cowichan Transportation and infrastructure plans

- Cowichan River Parks Plan

- Cowichan Estuary Management Committee and Plan

- Cowichan Tribe Land-use and Community Plans

- Cowichan Chinook Harvest Plan

- Cowichan Chinook Hatchery Plan

Action:  A possible overarching action is for local review, evaluation, and monitoring of the efficacy of relevant plans in protecting, restoring, or enhancing ecosystem function in the watershed.

Potential actions related to each Watershed Goal and Critical Limiting Factor are summarized below.   Through local consultations a detailed action plan will be developed.   Supporting documents can be found in the summary table or in the 2-page action profiles appended to this report.

Hydrology Goal– Move toward normative* flow conditions to protect and improve watershed and stream health, channel functions, and public health and safety

Identified Risks

- Low water in late summer and early fall is preventing or delaying adult chinook migration through the lower river, making them extremely vulnerable to seal predation in the estuary and lower river.  (LF 1)

- Low water in spring and early summer is affecting side channel function and access by fish.

- Under low flow conditions, aggradation creates a migration barrier in the lower Cowichan mainstem during summer and early fall period. (LF 4)

- Under low flow conditions upstream migration of adults through the lower and middle reaches of the river is being impeded.   Spawners may not reach the spawning grounds or are subjected to stress (e.g. high water temperature) which impact spawning capacity.   (LF2)

The ability to sustain adequate maintenance flows in late summer and early fall is dependent on available water storage in Cowichan Lake and precipitation during the regulation period. Recent studies indicate that seasonal inflows appear to be declining over the past several decades. The Cowichan Watershed Board Technical Advisory Committee supports a Flows and Fish Sub-committee that is currently monitoring and examining flows and resulting storage needed to sustain fisheries values in the Cowichan River. Options are being explored to address water management and possibly additional storage needs to counter climate impacts.

Action: Improve Hydrograph Alterations and Flow Management – Continue the ad hoc multi-interest committee known as the Cowichan River Committee cooperatively engages on managing water flows in the river.  The group, including Cowichan Tribes, Catalyst Paper, Fisheries and Oceans Canada (DFO) and Forest, Lands and Natural Resource Operations (FLNRO) collectively makes in-season flow management decisions during times of annual drought.

Action:  increase lake storage

Action:  Address additional information regarding broad-scale hydrologic restoration such as:

  - additional lake water storage needs to buffer climate change impacts and meet biological community needs;

  - forest hydrology impact studies;

  - assessing ground-water resources, influences on Cowichan and Koksilah River flows and understanding supply and demand metrics

Physical Habitat Goal– Protect, enhance and restore aquatic and terrestrial habitat conditions to support key ecological functions and improved productivity, diversity, capacity and distribution of native fish and wildlife populations and biological communities.

Identified Risks

- Lack of high quality rearing habitat ie natural instream complexity (deep >1m holding pools, functional LWD, boulder cover, riparian cover) in mainstem and side channels (LF25)

- There is a significant lack of off-channel habitat in the lower river, mainly due to loss of access to historical tributary and off channel habitat.  (LF23)

- There is a lack of good quality estuarine and near-shore habitat, whether through loss of the habitat or loss of access.  The estuary and the lower river are linked; chinook salmon likely move between the two several times.   The lack of connectivity between the north and south side of the estuary, due to development and road building was specifically identified as an issue. (LF31).

- Under low flow conditions, aggradation creates a migration barrier in the lower Cowichan mainstem during summer and early fall period. (LF 4)

- Loss of safe migration route through the lower mainstem Cowichan River due to channelization, loss of habitat complexity and instream cover features (LF3)

- Lack of good quality pool refuge habitat in lower reaches. (LF8b)

Protection of critical habitat is a key type of action.  Detailed information to inform this action should be available upon completion of the Cowichan/Koksilah Chinook Critical Habitat Inventory being conducted by Cowichan Tribes.

Action:  Conservation Easements and ‘Willing Seller’ Park Additions – Local governments are encouraged to prioritize retention of riparian and key hydrological areas as either conservation easements or park additions.  The Cowichan Valley Land Trust and other environmental non-government organizations are encouraged to work with land-owners to establish conservation easements and a stewardship ethic on their own properties.

Restoration is also a key type of action.  The Cowichan/Koksilah Integrated Flood Management Plan and subsequent Sediment Management Plan outlines many actions related to restoration of the flood plain.

The Cowichan River and salmon have been a focus for many studies over the years.  This wealth of knowledge provides a good basis for action. A summary of proposed actions for habitat restoration and specific chinook research requirements can also be found here. In addition, some key habitat restoration projects have been completed in the Cowichan to date (a complete list can be found here).

Potential riparian restoration and protection actions include:

- Work with the Cowichan Diking Authority to restore and re-plant riparian edge environments;

- Include riparian protection strategies in land-use plans for Cowichan Tribes and local governments.

- Digitize maps from the year 1890 on to review and quantify true changes in riparian systems on the Cowichan and Koksilah rivers;

- Conduct riparian assessments and engaging in restoration planning for the Lower Cowichan River;

- Conduct an Invasive Species Inventory and organizing efforts for their removal;

Potential riverine restoration and protection actions / projects include:

- Provide adequate in-stream large wood debris (LWD);

- Assess critical habitat including estuary, in-river pools, riffles and LWD and restoring habitat complexity and estuary cover;

- Provide access to historical off-channel habitat, especially in the lower river;

- Manage accumulated sediments in lower river (follow CVRD Sediment Management Plan); and

- Assess and restore spawning habitat in upper river and Cowichan Lake tributaries.

Water Quality Goal- Protect and improve surface water and groundwater quality to protect public health and support native fish and wildlife populations and biological communities.

- High temperatures affect salmon.  Prolonged exposure to temperatures greater than 18⁰C can be lethal and definitely affect effectiveness of spawners.

Action: find cold water inputs into the Cowichan River and ensure these areas are protected.

Biological Communities – Protect, enhance, manage and restore native aquatic and terrestrial species and biological communities to improve and maintain biodiversity in Cowichan watersheds.

- Predation of eggs, alevins, fry, smolts in the middle and upper reaches of the river by predators such as birds (e.g. merganser), fish (e.g. brown trout), and to a lesser extent mammals (e.g. bears).  (LF18)

- Low water in late summer and early fall is preventing or delaying adult chinook migration through the lower river, making them extremely vulnerable to seal predation in the estuary and lower river.  (LF 1)

While predation of chinook, both adult and fry was identified as a very high risk limiting factor to Cowichan River chinook populations, there are significant knowledge gaps, in-terms of understanding the full impact of predation on Cowichan chinook in the river and estuary environments.

Pinnepeds in the estuary and the lower river are thought to target adult chinook, especially females, during staging before migrating up the river and as smolts enter the estuary.  Proposed actions required to understand, quantify and minimize predation by other carnivorous marine mammals include:

Action: Conducting/Updating a Chinook Habitat Assessment in the Cowichan Estuary;

Action: Quantifying the number and predation rate of pinnepeds on adult and juvenile Chinook (Cowichan Tribes estuary predation project; UBC Marine Mammal Lab research in the Strait of Georgia; Salish Sea Marine Survival Project), and

Action:  Assess and engage stakeholders to manage and minimize the impacts of log booms in the estuary.

Predation of eggs, fry and smolts by fish, amphibians and birds is also being studied in the Cowichan River that will provide a sense of natural losses that occur in the riverine ecosystem.

Action: Complete the Brown Trout Predation Study in the Cowichan River

## Fisheries Management Actions

Cowichan chinook are distributed throughout southern BC and into Washington State.  The annual distribution varies, likely based on marine conditions, food availability, etc.   The following actions have been implemented in ocean fisheries to reduce impact on Cowichan chinook, including:

- size limit restrictions in the Strait of Georgia recreational fishery;

- approximately 50% reduction to the WCVI commercial troll fishery for chinook;

- spot closures throughout the northern Strait of Georgia recreational fishery;

- size and daily limit restrictions from March to July in the Victoria area and southern Strait; and

- a terminal area ‘Gulf Islands’ closure extending from Nanaimo down to Saanich during August - October.

In addition to the above actions, Cowichan Tribes unilaterally reduced take for food and ceremonial (FSC) purposes during periods of low water and concern for chinook migration.   Other fisheries within the Cowichan Bay and river are managed under the auspices of the Cowichan Harvest Roundtable.

Future fishery management actions will be informed and influenced by strategies developed as part of the Southern BC Chinook Strategic Planning Initiative (SPI).  The Cowichan Chinook stocks are included within this initiative.

At this time there are no management actions specific to red, amber, or green status zones as described in the Wild Salmon Policy.   These actions apply to all status levels.

Action:  develop abundance based approach to fishery management.

## Hatchery Supplementation Actions

The Cowichan River Hatchery has been operated by the Cowichan Tribes under contract to Fisheries and Oceans Canada (DFO) as part of the Salmonid Enhancement Program (SEP) since 1978. Within the SEP Community Economic Development Program (CEDP) the hatchery was initially established to achieve a range of objectives that included salmon enhancement, providing employment, obtaining stock information, contributing to the local economy, and improving relations between the Federal government and the Cowichan Tribes. The Cowichan River Hatchery has the objective to support re-building of Cowichan Chinook and assessment as an indicator stock for the Pacific Salmon Treaty.

The current hatchery egg target is 700,000 chinook eggs.   This target has been reduced from over 3M in the early 1990s.

DFO guidance for hatchery supplementation of natural stocks is under review.   Current guidelines include:

- limit broodstock collection to 30% or less of the returning spawners up to the objective of 700,000 chinook eggs.

Historically, the 30% guide for broodstock collection was exceeded 6 out of 29 years (21%, see Figure 5).   In one of those years, 2008, nearly 50% was taken for broodstock in consideration to speed up rebuilding due to removal due to the extremely low run size.   Over the most recent 5 years, on average less than 10% of the total available spawners were removed for brood stock.

- limit hatchery returns to less than 50% of the return.

The percent contribution of hatchery origin chinook to the chinook natural spawners has averaged about 29% of the annual return.

Proposed actions involving the Hatchery include:

- Continue to adhere to DFO Fish Enhancement Guidelines (no more than 30% of an expected annual return of fish shall be captured from the river for the hatchery and no more than 50% of the return shall be of hatchery origin);

- Work towards improved fish homing using river water;

- Test and refine fry release strategies to improve survival rates;

- Passive Intregrated Transponder (PIT) Tagging Studies to monitor release strategy success and gather information on life stage mortality.

## Research and Monitoring Actions

Research: The following key knowledge gaps were identified during the Critical Limiting Factors Expert reviews in 2013 and 2016:

- Lack of knowledge regarding the available food supply and rearing capacity in the Cowichan Estuary as well as identification of key and critical habitat to protect and restore for Chinook production;

- Quantify the amount of aquatic rearing habitat that has been lost in the lower river over time;

- Estimations of annual freshwater juvenile production on an annual basis for fall Chinook (egg to fry survival, fry to smolt survival and hatchery effectiveness) to determine how many wild and hatchery Chinook are currently entering the marine environment.  This was also highlighted as an important action item and assessment tool in the 2005 Cowichan Recovery Plan (LGL 2005);

- Lack of information and focus on the spring Chinook run in the Cowichan River, including genetic distinctness, distribution in the watershed, current abundance key migration period and rebuilding potential;

- Lack of information regarding the existing and potential use of the Koksilah River by Chinook;

- Uncertainty of the density dependent effects of large hatchery releases of Chinook fry on the survival rates of wild raised Chinook fry;

- Increase understanding of threats and limiting factors affecting juvenile survival in estuary and early marine habitats, especially in the Strait of Georgia and WCVI, and mitigate these factors where possible (link to Southern BC Chinook Strategic Planning Initiative)

- Uncertainty on the impacts of aquatic invasive plant species to fish access, cover rearing and passage, including invasive plants in riparian areas;

- Some of the CLFs that affect fall run Chinook likely impact early run Chinook as much or even more: for example, low summer flows, woody debris, gravel, log jams, water temperature, etc.;

- What flows are required to allow for appropriate sewage dilution?

- 2014 and 2015 were very different years but there were still large numbers of fish in the bay. It would be useful to see how fish behave with each incremental drop in flows; and

- What accounts for the high level of in-river juvenile mortality as evidenced by the BCCF PIT tagging studies and DFO’s Rotary Screw Trap Studies?

Monitoring

- Review of Critical Limiting Factors every 2 years.

- Update knowledge gaps filled each year

- Partners to review action items, update based on critical factors review and prioritize.

## Education and Outreach Actions

Best Management Practices – a number of BMPs exist for local government, developers and citizens for protecting fish and fish habitat.

- Create a list of BMPs that are easily accessible for planners and citizens

# IMPLEMENTATION

The stewardship community in the Cowichan Watershed is robust and includes all levels of government, environmental and industry leaders (Figure 10). The re-building of Cowichan Chinook stocks is likely to happen only if everyone with an interest in the Cowichan River environment works together. It is proposed that the Cowichan Watershed Board, along with the Technical Advisory Committee take the lead in overseeing implementation of the specific watershed based strategies outlined below.  This is still in the works and need agreement from all parties.

Figure 10: The Cowichan Watershed Stewardship Community

Cowichan Tribes, Regional Government, Provincial and Federal Government

Strategy – Create a planning committee that provides advice on land-use proposals and plans.  This committee would include representation from Cowichan Tribes, planners, environmental staff and engineers from local government and regulatory staff from the provincial Ministry of Environment and the Federal Fisheries and Oceans Canada.

Strategy: Include Chinook Critical Habitat mapping as a layer in planning initiatives.  (Note: the Chinook Critical Habitat map is in the works through a Cowichan Tribes mapping project).

Cowichan Watershed Board and Technical Advisory Committee (TAC)

Strategy – Have the CWB adopt the Cowichan Watershed Health and Chinook Initiative as a priority initiative to consider when implementing the Cowichan Basin Water Management Plan.

Strategy - Work with the TAC to implement the key watershed health and habitat actions as part of the Target work plans.

Industry

Strategy: Work with Catalyst Paper as a partner in the initiative to address flow issues in the Cowichan River.

Strategy: Work with large forest land owners to minimize impacts to fish habitat and restore hydrological function on their lands.

Ad-hoc Water Forum

Strategy: Incorporate limiting factors relating to flow for Chinook when making in-season water management recommendations

ENGO’s

Strategy: Incorporate the Chinook Critical Habitat map and the list of restoration, education and outreach projects as part of their workplans.

Cowichan Stewardship Roundtable (CSRT) -

Strategy: Include regular updates on the progress of the Cowichan Watershed Health and Chinook Initiative at monthly meetings.

REFERENCES

LINK TO BIG REPORT BIBLIOGRAHPY

HOLT, CARRIE A. and JAMES R. IRVINE.  2013.  Distinguishing benchmarks of biological status from management reference points: A case study on Pacific salmon in Canada.   Environmental Conservation 40 (4): 345–355.

http://blog.conservancy.bc.ca/properties/vancouver-island-region/cowichan-river/

http://www.env.gov.bc.ca/bcparks/heritage_rivers_program/reports/cowichan-rv-monitoring-report.pdf

www.cvrd.bc.ca/

http://www.cowichanwatershedboard.ca/

www.cowichanstewardship.com/

In resource management targets are often called ‘management reference points’ (see Holt and Irvine 2013).   Benchmarks are based only on the biology, whereas reference points or targets may take into account socio-economic factors.

DFO/ESSA Habitat Report Card for Cowichan/Koksilah CU can be found here.

Ocean mortality and fishery mortality rates were estimated from actual hatchery CWT recoveries.